## Slide 1: Scrum-agile Team
Victoria Kaloudis

## Slide 2: Overview
Roles on a scrum-agile team
SDLC – software development life cycle
  How does SDLC works in an agile approach?
Waterfall Approach
  Advantages
  Disadvantages
Agile Approach
  Advantages
  Disadvantages
Factors to consider when choosing waterfall approach or agile approach

## Slide 3: Roles on a scrum-agile team

## Slide 4: Roles on a Scrum-agile Team
Product Owner
Scrum Master
Team role – Developer and Tester
  Developer
  Tester

## Slide 5: Roles on a Scrum-agile Team
Product Owner
According to Cobb (2015,) “responsible for maximizing the value of the product and the work of the development team” (pg. 35).
In charge of the product backlog
  Ordering, prioritizing and creating user stories
Customer interactions
Scrum Master
According to Cobb (2015), “responsible for ensuring Scrum is understood and enacted” (pg. 36).
Assisting product owner in product backlog refinement
Leading the Scrum meeting (daily 15 min meeting)
Supports the development team
  Helping organize, removing challenges, facilitating communication between the team

## Slide 6: Roles on a Scrum-agile Team
Team Role – Developer and Tester
According to Cobb (2015), “do the work of delivering a potentially releasable increment of “done” product at the end of each sprint” (pg. 38).
Self-organizing
Cross-functional – working together

## Slide 7: SDLC - software development life cycle

## Slide 8: SDLC – software development life cycle
Requirements Analysis
Planning
Defining Requirements
Design
Developing
Testing
Deployment

## Slide 9: SDLC – software development life cycle
Requirements Analysis (Tutorials Point)
  Most important stage
  Obtain information from customers, internal sales and marketing teams, and industry experts
  Plans the product feasibility study.
Planning
Defining Requirements
Design
Developing
Testing
Deployment

## Slide 10: SDLC – software development life cycle
Requirements Analysis
Planning (Tutorials Point)
  Performing a technical feasibility study to assess risk and ensure the project will meet quality assurance requirements
Defining Requirements
Design
Developing
Testing
Deployment

## Slide 11: SDLC – software development life cycle
Requirements Analysis
Planning
Defining Requirements (Tutorials Point)
  Utilizing SRS (software requirement specification)
Design
Developing
Testing
Deployment

## Slide 12: SDLC – software development life cycle
Requirements Analysis
Planning
Defining Requirements
Design (Tutorials Point)
  References the SRS –more than one design approach is created
  DDS (Design Document Specification) is used to select the best design approach
    Based on risk assessment, budget, time constraints, etc.
Developing
Testing
Deployment

## Slide 13: SDLC – software development life cycle
Requirements Analysis
Planning
Defining Requirements
Design
Developing (Tutorials Point)
  The project is built by programming code according to the DDS
  Coding guidelines are followed and high-level languages are used based on the type of project
Testing
Deployment

## Slide 14: SDLC – software development life cycle
Requirements Analysis
Planning
Defining Requirements
Design
Developing
Testing (Tutorials Point)
  Testing the defects or problem points of the product until they are resolved
Deployment

## Slide 15: SDLC – software development life cycle
Requirements Analysis
Planning
Defining Requirements
Design
Developing
Testing
Deployment (Tutorials Point)
  Final stage where the product is released
  Does require maintenance step

## Slide 16: Waterfall Approach

## Slide 17: Waterfall Approach
According to Cobb (2015), “Often considered the classic approach to the systems development life cycle, the waterfall model describes a development method that is linear and sequential” (pg. 4).
Once a project has started and proceeds to the next phase, there is no turning back.

## Slide 18: Waterfall Approach
Advantages
Structured
Define the end goal before starting the project
More contract negotiation as opposed to customer interactions
Disadvantages
Leaves little room for error
Little to no flexibility
More contract negotiation as opposed to customer interactions

## Slide 19: Agile Approach

## Slide 20: Agile Approach
Associated with Scrum methodology
According to Cobb (2015), “Scrum is an agile software development model based on multiple small teams working in an intensive and interdependent manner” (pg. 5).

## Slide 21: Agile Approach
Advantages
Breaks up the project into increments
Allows for changes during the process
Faster development
Customer collaboration
Disadvantages
Customer collaboration – customers might not be comfortable
Assumes the team has used Agile before
Assumes the team has the same level of experience

## Slide 22: Factors to consider when choosing waterfall approach or agile approach

## Slide 23: Factors
Waterfall
Smaller projects
Contract negotiation
Strict project requirements
Fixed timeline
Constrained by budget and time
Agile
Larger projects
Customer collaboration
Flexible project requirements
Short Iteration with flexible timeline

## Slide 24: Thank you

## Slide 25: Works Cited
Cobb, C. G. (2015). The Project Manager's Guide to Mastering Agile: Principles and practices for an adaptive approach. John Wiley.
SDLC - Learn SDLC. Tutorials Point Simply Easy Learning. (n.d.). Retrieved December 11, 2021, from https://www.tutorialspoint.com/sdlc/sdlc_overview.htm.
SDLC - Agile Model. SDLC - Learn SDLC. (n.d.). Retrieved December 11, 2021, from https://www.tutorialspoint.com/sdlc/sdlc_agile_model.htm.